## Slide 1: DESIGN AND DEVELOPMENT OF AN E-PORTAL
3rd January 2013
Presented by Smartline Solutions Ltd

## Slide 2: BACKGROUND
Online Database
  Reference point for import/export traders
  Information related to import/export business
    Procedures
    Legislation
    Regulations
  Workflow System
    Application of import/export licenses and permits
Notes: - Let us start by giving you a brief overview of what we set out to do. We are inevitably developing a web-based database that will assist TTFA in performance monitoring of the central corridor.
- How will we do this?
The foundation of this project lies in the data categorized as follows:
  Computerized data – will mention the stakeholders

## Slide 3: SCOPE & DELIVERABLES
Needs Analysis
  User requirements, Software Requirements Specification
  Business mapping report, Database design
System Development
  Online Database
  Workflow Management – License & Permits
  Integration to key existing systems
Training
  User & Administrator Manuals
  Training of Trainers (ToTs)

## Slide 4: METHODOLOGY

## Slide 5: PROJECT MILESTONES
Inception Report
  First 15 days
  Confirmation of user requirements and securing a common vision
Interim Report
  1.5 months
  System Development Progress
  Major stakeholder review of progress
Final Report
  3 months
  Final review
  Planning for deployment

## Slide 6: GANTT CHART

## Slide 7: REQUIRED FACILITIES
Work stations for 5 team members, 2 permanent
Internet connectivity
Access to key stakeholders & information
Web Services for existing systems (Critical for seamless integration)

## Slide 8: TOOLS
Tools are as follows:
    mySQL Enterprise – Database
    PHP – Source Code
    Symfony – Modular Development/Secure Portal
    SOAP Web Service Implementation
    Twig User Interface Development
    Adobe CS5 – Graphics
    Microsoft Office & Visio – System Documentation
    OpenERP – Project Management Module